## Slide 1: Software project management and SCM
Computer Science and Engineering Department, TIET, Patiala
Dr. Inderveer Chana | Dr. Ashima Singh | Ms. Harkiran Kaur
Professor and Associate Head CSED, Dean of Student Affairs, TIET, Patiala | Assistant Professor CSED, TIET, Patiala | Assistant Professor CSED, TIET, Patiala

## Slide 2: WHY Software PROJECT MANAGEMENT ??
Requirements not understood or communicated properly or not clear even to the customer.
When we start building software based on such incomplete/ ambiguous/ unclear requirements this is going to fall in a 90% complete syndrome.
Soln.. Gather / frame the requirements in the beginning itself

## Slide 3: Software PROJECT MANAGEMENT
Umbrella activity for SDLC process
It includes following processes:
  Estimation - Planning, Organising, Monitoring and Control for Software size, time, cost, and Effort
  Software Configuration Management

## Slide 4: The Software Configuration
programs
documents
data
The pieces

## Slide 5: Baselines
The IEEE (IEEE Std. No. 610.12-1990) defines a baseline as:
    A specification or product that has been formally reviewed and agreed upon, that thereafter serves as the basis for further development, and that can be changed only through formal change control procedures.
a baseline is a milestone in the development of software that is marked by the delivery of one or more software configuration items and the approval of these SCIs that is obtained through a formal technical review

## Slide 6: Baselines

## Slide 7: Change Control Process—I
change request from user
developer evaluates
change report is generated
change control authority decides
request is queued for action
change request is denied
user is informed
need for change is recognized
change control process—II

## Slide 8: Change Control Process—II
assign people to SCIs
check-out SCIs
make the change
review/audit the change
establish a “baseline” for testing
change control process—III

## Slide 9: Change Control Process—III
perform SQA and testing activities
promote SCI for inclusion in next release
rebuild appropriate version
review/audit the change
include all changes in release
check-in the changed SCIs

## Slide 10
References:
Pressman, R. Software Engineering: A Practitioner’s Approach. McGraw-Hill